Agrobot competition

Plan of Action

Fontys Venlo

06-10-2023

By Boris Bonchev, Tom Jacobs, Nils Kronig, Duarte Somsen, and Liz van Tienoven.

Contents

Version control	2

1. Requirements	2

1.1 Fixed requirements	3

1.2 Variable requirements	3

1.3 Wishes	3

2. Risk analysis	3

3. Planning	4

Appendix	5

Appendix 1: Permitted dimensions	5

# Version control

| Version | Purpose/Change | Date |
| --- | --- | --- |
| 0.1 | Initial draft | 06/10/2023 |

# 1. Requirements

## 1.1 Fixed requirements

- The Agrobot must not exceed the given dimensions [1].

- The Agrobot must not weigh more than 100kg.

- The Agrobot must be able to move over all the planters and collection bins.

- The Agrobot must be able to pick up individual crops.

- The Agrobot must use image recognition software to recognize the type of crop and its location in the pixel.

- Crops shall be sorted into their appropriate bin.

- Harvesting and sorting shall not take longer than 15 minutes.

- The purchasing budget must not exceed €3.000, -.

## 1.2 Variable requirements

- The Agrobot is modular so it can be transported easily.

- The motors for the tires are strong enough to not get stuck in the dirt.

- The Agrobot uses gps with a base station to determine its location on the field.

## 1.3 Wishes

- The Agrobot sorts the crops internally first, before dropping the contents into the bins.

- The amount of money spent should be as low as possible.

| Users | Manufactures | Requirements | Fixed | Variable | Wish | Success criteria |
| --- | --- | --- | --- | --- | --- | --- |
|  | X | The Agrobot must not exceed the given dimensions. | X |  |  | The Agrobot is smaller than the maximum dimensions. |
|  | X | The Agrobot must not weigh more than 100 kg | X |  |  | The Agrobot is lighter than 100kg. |
|  | X | The Agrobot must be able to move over all the planters and collection bins. | X |  |  | The Agrobot has a slot large enough to drive over the planters and collection bins. |
|  | X | The Agrobot must be able to pick up individual crops. | X |  |  | The Agrobot has a gripper and vision to select and grip a single crop. |
|  | X | The Agrobot must use image recognition software to recognize the type of crop and its location in the pixel. | X |  |  | The Agrobot has a camera and a vision model trained to detect the location and type of plants. |
|  | X | Crops shall be sorted into their appropriate bin. | X |  |  | The Agrobot places the harvested crops into the corresponding bin. |
|  | X | Harvesting and sorting shall not take longer than 15 minutes. | X |  |  | The complete harvesting and sorting are completed within 15 minutes. |
|  | X | The purchasing budget must not exceed €3.000, - | X |  |  |  |
|  | X | The Agrobot is modular so it can be transported easily. |  | X |  | The robot can be taken apart into large parts to facilitate transportation. |
|  | X | The motors for the tires are strong enough to not get stuck in the dirt. |  | X |  | The Agrobot does not get stuck in the dirt during operation. |
|  | X | The Agrobot uses gps with a base station to determine its location on the field. |  | X |  | The Agrobot can navigate through the field based on gps. |
|  | X | The Agrobot sorts the crops internally first, before dropping the contents in the bins. |  |  | X | The Agrobot collects multiple types of crops which end up in their corresponding bins. |
|  | X | The amount of money spent should be as low as possible |  |  | X |  |

# 2. Risk analysis

|  |  |  |  | Probability of Occurrence |  |  |
| --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  | Rarely | Unlikely | Possible | Likely | Certain |
|  | Operational | Effects | Rate | 1 | 2 | 3 | 4 | 5 |
| Possible consequences | Critical impact. Possible project termination | Catastrophic | 5 | 5 | 10 | 15 | 20 | 25 |
|  | Major/ significant impact. Severe disruption to the project | Major | 4 | 4 | 8 | 12 | 16 | 20 |
|  | Moderate impact. Moderate disruption to the project | Moderate | 3 | 3 | 6 | 9 | 12 | 15 |
|  | Localized impact. Disruption to the project. | Minor | 2 | 2 | 4 | 6 | 8 | 10 |
|  | Minimal or no impact. Minimal disruption. | Insignificant | 1 | 1 | 2 | 3 | 4 | 5 |

| Legend |  |
| --- | --- |
| RPN | Risk priority number |
| NP | New probability |
| NI | New Impact |
| NRPN | New Risk Priority Number |

| Cause | Risk | Effect | Probability | Impact | RPN | Measure to be limited | Action holder | NW | NI | NRPN |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Parts don’t get delivered on time |  |  |  |  |  | Don’t order from AliExpress |  |  |  |  |
| Scope to big | Lack of Time | Project delayed/ unfinished | 5 | 4 | 20 | Try to limit Scope by taking as many compromises as possible | All team Members | 3 | 3 | 9 |
| Physical/ Mechanical failure later in Project | Lack of Time | Project delayed/ unfinished | 2 | 4 | 8 | Order quality parts from trusted vendors. | All team members | 1 | 4 | 4 |
| Miscommunication within the team | Stagnation of the project | Project delayed | 3 | 4 | 12 | Spend more time on diagrams, documents and other communication. | All team members | 2 | 3 | 6 |
| Not able to work in the workshop | Stagnation of project | Project delayed | 4 | 4 | 16 | Reserve the workshop for some time each week. | All team members | 2 | 4 | 8 |

# 3. Planning

| What? | By whom? | When? |
| --- | --- | --- |
| Plan of action | Whole team | Week 40 |
| Set up ROS | Boris, Duarte, Tom | Week 41 |
| Set up ROS simulation environment | Tom | Week 41 |
| Vacation |  | Week 42 |
| Gripper design | Liz, Nils | Week 42 |
| Pathfinding in simulation | Tom | Week 44 |
| Gripper translation in simulation | Boris | Week 44 |
| Robot Base design | Liz, Nils | Week 44 |
| AI plant recognition | Duarte | Week 45 |
| Gripper | Liz, Nils | Week 45 |
| Agrobot mechanical part complete | Liz, Nils | Week 46 |
| Gripper software | Boris | Week 47 |
| GPS location | Tom | Week 47 |
| Pathfinding on robot | Tom | Week 49 |
| Crop sorting and delivery | Duarte, Boris (help) |  |
| Electrics complete | Liz, Nils | Week 1 |
| Vacation |  | Week 52 / 1 |
| Agrobot complete | Whole team | Week 2 |
| Agrobot testing | Whole team | Week 3 |
| COMPETITION!!! | Whole team | Week 4 |

| Week (CW) | 40 | 41 | 42 | 43 | 44 | 45 | 46 | 47 | 48 | 49 | 50 | 51 | 52 | 1 | 2 | 3 | 4 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Plan of action | 06. 10. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| writing |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Mechanical work |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 25. 01. |
| Robot Base design |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Robot Base Build |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Robot Base Improvement |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Gripper design |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Gripper Build |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Electrics of the Base |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Electrics of the Gripper |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Software work |  |  |  |  |  |  |  |  | 01. 12. |  |  |  |  |  |  |  |  |
| Object detection |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Path planning of robot |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Software of Robot arm |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |

# Appendix

## Appendix 1: Permitted dimensions